Scope of Work: CHS Interior Painting

Scope of Work

To paint interior walls as designated at Concordia High School. The bid should include all paint, painting supplies and lift costs. The bid should also include all prep and clean-up work, including removal and reattachment of all items on the walls & moving any furniture or equipment.

All work needs to be bid at the prevailing wage, include record keeping for prevailing wage & provide the district with the documentation of prevailing wage.

The colors are to match the existing wall colors.

Pre-Catalyzed Waterborne Epoxy paint for the walls

Acrylic enamel for the accent colors (orange and black)

1. High School Gymnasium walls with the removal and reattachment of all items on the walls with the exception of the scoreboards & metal coves. Also include the paining of the rafters up to where they meet the ceiling. In the bleacher area painting will be from the top of the wall to the top of the bleachers (but not behind the bleachers)*.* The accent stripes and colors around the stage and bleachers will remain the same. It is permissible to paint the entire accent block black at the discretion of the painter. The contractor must provide floor covering for the gym

The best time for painting the gymnasium, locker room floors and weight room is between June 30-July 5. These facilities are closed to all students and staff during this time. Other times can be arranged as needed.

2. High School weight room walls to match the existing color with the removal and reattachment of all items on the walls

3. Clean, scrape and repaint the locker room floor, including removal and reattachment of coves, with an epoxy paint designed for floors to match the existing color.

Please provide a stand-alone bid for each project and also a total bid for the entire project.

We will arrange summer school classes to accommodate painting as much as possible. All work must be completed by 8/1/2014